Implementation Plan

System implementation will include putting this new system in the environment it was designed for. Currently there is no information system in place so no retro fitting will need to take place to implement this new system. Since no information systems are currently in place there will be no negative impact to their current inventory system.

|  |  |  |
| --- | --- | --- |
| Task | Date | Estimated Duration |
| Implement System in Microsoft Access | 4/23/18 | 5 hours |
| Enter Inventory Data | 4/23/18 | 2 hours |
| Final System Review with Client | 4/25/18 | 3 hours |
| Backup Database | 4/26/18 | 4 hours |
| Employee Training | 4/27/18 | 3 hours |
| Post System Implementation Feedback/ Evaluation | 5/1/18 | 4 hours |